Project — Technical Review & Decision Form

Intelligent Surveillance System for Real-Time Threat & Behavioral Anomaly Detection

| Project Title | AI-Powered Real-Time Video Surveillance |
| --- | --- |
| Document Purpose | Architecture Review, Scope Alignment & Supervisor Feedback |
| Team & Timeline | 3 Members ¦ 2 Semesters (~10 Months) |

How to Use This Review Form (Easy Feedback): Respected Sir, all technical choices below are pre-evaluated and proposed by the student team. • If you agree with a proposed choice, simply leave it as [ APPROVED ] or write 'OK'. • If you want any modification, write your feedback in the space provided under that item. • Section 3 & 4 provide open decisions and our committed scope boundaries for your quick review.

1. 🔍 Proposed Architecture & Technical Decisions

| # | Focus Area | Proposed Decision | Alternatives | Technical Justification | Supervisor Feedback |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Weapon Detection Model | Ultralytics YOLOv8 (Fine-Tuned) | YOLOv9, YOLOv10, Faster R-CNN | • Optimized PyTorch pipeline • >30 FPS real-time speed • Strong detection of small weapons | [ APPROVED ] (Write changes if any): ___________________ |
| 1.2 | Weapon Categories | Multiple Classes: 1. Handguns / Pistols 2. Rifles / Long-Guns 3. Knives / Blades | Single generic 'Weapon' class | • Handguns and blades have distinct visual geometries • Threat severity differentiation | [ APPROVED ] (Write changes if any): ___________________ |
| 1.3 | Behavioral Anomaly Method | Pose-Based Temporal Modeling (YOLOv8-Pose + LSTM) | 3D-CNN (SlowFast, I3D), Autoencoders | • Immune to lighting, clutter, clothing • Lightweight (30+ FPS vs 3D-CNN heavy lag) • Feasible on lab hardware | [ APPROVED ] (Write changes if any): ___________________ |
| 1.4 | False Alarm Suppression | Pure Temporal Consistency Buffer (Window: 5-6 of 10 frames) | Secondary CNN Verifier on cropped boxes | • Zero extra latency (keeps 30 FPS) • Secondary CNN cuts FPS by 40-50% • Filters 90%+ momentary flickers | [ APPROVED ] (Write changes if any): ___________________ |
| 1.5 | Camera & Stream Scope | Single Real-Time Stream (Webcam / RTSP IP Feed) | Multi-Camera Network + Cross-Camera Re-ID | • Multi-camera calibration is complex • Focusing on 1 high-threat feed guarantees timely completion | [ APPROVED ] (Write changes if any): ___________________ |
| 1.6 | Backend Framework | Python FastAPI + WebSockets | Flask, Django, Express.js | • Async handles live video feeds • Direct in-memory PyTorch inference • Sub-50ms WebSocket alert push | [ APPROVED ] (Write changes if any): ___________________ |
| 1.7 | Frontend UI & Canvas | React + Vite + HTML5 Canvas | Next.js SSR, Plain HTML/JS | • Modular dashboard components • Canvas enables zero-flicker 30 FPS bounding box rendering | [ APPROVED ] (Write changes if any): ___________________ |

2. 🎯 Behavioral Anomaly Classes — Team Selection & Alternatives

To ensure real-time latency and high accuracy, the team has selected the following 4 Core Classes based on CCTV impact and pose detectability. Alternative classes are also listed for supervisor review.

✅ Team's Selected 4 Core Classes (Recommended): • 1. Physical Violence / Assault (Fighting): Aggressive multi-person physical interaction — highest surveillance priority. • 2. Street Robbery / Snatching: Close physical interaction followed by rapid escape/pursuit — high-impact urban street crime. • 3. Sudden Running / Fleeing: Rapid velocity vector change — indicative of snatching, theft getaway, or panic. • 4. Person Falling / Collapse: Rapid vertical-to-ground pose transition — medical emergency or assault knockdown.

📋 Other Available Options (If you prefer replacing any class): • Suspicious Loitering: Zone-based dwell-time tracking in restricted perimeter areas (e.g., bank ATM after hours). • Property Tampering: Aggressive behavior against physical walls/infrastructure (limited training data). • Unauthorized Entry: Forced entry through windows/doors (requires camera-specific zone calibration). Supervisor Decision on 4 Selected Classes: [ APPROVED (4 Classes) ] / Modify to: _____________________________________

3. ⚙️ Hardware Demonstration & Alert Delivery Setup

| Item | Team Proposed Approach | Supervisor Feedback |
| --- | --- | --- |
| Demo & Defense Setup | Proposed: Hybrid Approach • Real-Time Webcam for live threat demonstration • Benchmark CCTV Videos for quantitative accuracy evaluation | [ APPROVED HYBRID ] (Or prefer Webcam only / IP Camera): ___________________ |
| Alert Notification Channels | Proposed: Level 1 + Level 2 • Level 1: In-App Sound Alarm + Dashboard Visual Alert Banner + Incident DB Logging • Level 2: Email Alert with threat snapshot (via free SMTP) | [ APPROVED ] (Or Level 1 Core only / Add SMS): ___________________ |

4. 🛡️ Project Scope Boundaries (Commitments vs Exclusions)

To avoid scope creep and ensure 100% on-time completion within the 10-month FYP timeline, the following boundaries are established:

| ✅ IN-SCOPE (Must-Have Commitment) | • Webcam Single-Stream Real-Time Ingestion • Multi-Class Weapon Detection (Handguns, Long-Guns/Rifles, Knives) • 4 Core Anomaly Behaviors (Fighting, Snatching, Running, Falling) • Pure Temporal Consistency Buffer (Zero-latency false alarm filter) • Real-Time Web Dashboard (Live video + Canvas bounding boxes) • Incident Database Logging (Timestamp, snapshot image, threat class, confidence) • Local Audio Alarm & Visual Alert Banner on Dashboard |
| --- | --- |
| ⏳ COULD-HAVE (Optional Stretch Goal) | • Incident video clip snippet replay in dashboard • Email alert dispatch with image snapshot (free Gmail SMTP) • Basic Face Recognition module toggle (offline/on-demand) |
| ❌ OUT-OF-SCOPE (Strictly Excluded) | • Multi-camera network & cross-camera person re-identification (Re-ID) • Public suspect face dataset creation & real-time watchlist scanning • Concealed weapons under clothing (physical/sensor limitation) • Audio acoustic threat detection (gunshot/scream microphones) • Microcontroller/Edge deployment (Jetson Nano / Raspberry Pi) • Paid telecom SMS gateways |

Supervisor Scope Agreement: [ APPROVED AS DEFINED ]   /   Scope Changes: _____________________________

5. 💬 Supervisor General Remarks & Advice

Please provide any overall suggestions, directions, or potential concerns for the student team: _________________________________________________________________________________________________ _________________________________________________________________________________________________ _________________________________________________________________________________________________